BUSINESS REQUIREMENTS DOCUMENT

Algorithmic Trading & Automated Order Management System

Capital Markets | Intraday Equity Trading | BA Requirements Baseline

| Document Attribute | Value |
| --- | --- |
| Document ID | ATOMS-BRD-001 |
| Version | 1.0 |
| Status | Draft for Business Review |
| Parent Document | ATOMS-PC-001 – Project Charter v1.0 |
| Prepared By | Business Analyst |
| Business Domain | Capital Markets / Equity Trading |
| Target Instrument – V1 | NIFTY |
| Trading Style | Intraday |
| Delivery Model | Agile |
| Priority | High |

# 1. Purpose of the Document

This Business Requirements Document (BRD) translates the approved Project Charter into a structured business baseline for ATOMS. It defines what the business expects the solution to achieve, the required capabilities, business rules, scope boundaries, stakeholder needs, and measurable outcomes. Detailed technical behaviour will be elaborated in the FRD.

# 2. Project Background

ATOMS is intended to standardize and automate a controlled intraday trading workflow. V1 focuses on NIFTY and a rule-based strategy. The platform will receive market data, evaluate strategy conditions, generate signals, apply risk controls, manage order and position lifecycle, and report trading performance.

# 3. Business Problem Statement

Manual intraday trading requires repeated market monitoring and execution of predefined decisions. This can create inconsistent application of strategy rules, delayed execution, quantity-calculation errors, duplicate orders, missed exits, weak auditability, and fragmented performance information.

# 4. Business Opportunity

Reduce manual intervention in repetitive strategy evaluation.

Standardize application of trading and risk rules.

Improve traceability from market condition to signal, order and position.

Provide repeatable historical evaluation through backtesting.

Create a reusable foundation for additional strategies and instruments.

Improve operational visibility through dashboards, audit logs and reconciliation.

# 5. Business Objectives

Generate consistent rule-based trading signals from validated market data.

Prevent orders that fail mandatory risk controls.

Track the complete order and position lifecycle.

Provide reliable realised and unrealised P&L reporting.

Enable reproducible backtesting before paper trading.

Provide exception management and broker reconciliation.

Maintain a complete audit trail for trading decisions and system actions.

# 6. Stakeholder Requirements

| Stakeholder | Business Need |
| --- | --- |
| Trader / Business User | Clear signals, transparent strategy conditions, position visibility and P&L. |
| Risk User | Configurable risk controls and evidence that controls were applied before order submission. |
| Trading Operations | Order status, execution status, exceptions and reconciliation visibility. |
| Business Analyst | Traceable business requirements, rules, processes and acceptance criteria. |
| QA / Tester | Clear, testable requirements and business outcomes. |
| Developer | Unambiguous business rules and system behaviour expectations. |
| System Administrator | Operational status, configuration, audit and failure visibility. |

# 7. Scope

## 7.1 In Scope

NIFTY intraday trading workflow for V1.

Market data acquisition and validation.

Technical indicator calculation.

Rule-based signal generation.

Entry and exit rule configuration.

Risk validation and position sizing.

Order lifecycle management.

Broker API integration requirements.

Position and P&L management.

Historical backtesting.

Paper trading.

Dashboard and performance reporting.

Exception handling, audit and reconciliation.

UAT and requirements traceability.

## 7.2 Out of Scope

High-frequency trading.

Machine-learning signal generation.

Multi-exchange execution.

Complex portfolio optimization.

Unrestricted autonomous real-money trading.

Guaranteeing financial returns.

Advanced derivatives portfolio management in V1.

# 8. AS-IS Business Process

Trader monitors market manually.

Trader checks price and technical indicators.

Trader determines whether strategy conditions are satisfied.

Trader calculates quantity and risk manually.

Trader submits the order through a broker platform.

Trader monitors execution and open position.

Trader manually monitors exit conditions.

Trader reviews trade history and calculates performance.

Key pain points: manual decision repetition, inconsistent execution, operational error risk, limited automation, and fragmented audit/performance information.

# 9. TO-BE Business Process

System receives market data.

System validates data freshness and completeness.

System calculates configured indicators.

Strategy engine evaluates business rules.

System generates a BUY/SELL signal when mandatory conditions are satisfied.

Risk engine validates the signal.

System calculates permitted position size.

Order manager creates and submits the order.

Broker response is recorded.

Confirmed execution updates the position.

System monitors configured exit conditions.

Position is closed when an approved exit condition is met.

Trade and P&L are recorded.

Audit and reconciliation records are updated.

# 10. High-Level Business Requirements

| ID | Business Requirement |
| --- | --- |
| BR-001 | Provide a controlled automated workflow for evaluating the configured intraday trading strategy. |
| BR-002 | Use validated market data as the basis for strategy evaluation. |
| BR-003 | Generate a trading signal only when all mandatory strategy conditions are satisfied. |
| BR-004 | Apply risk validation to every actionable signal before order submission. |
| BR-005 | Calculate permitted position quantity according to configured risk parameters. |
| BR-006 | Prevent duplicate or conflicting order creation. |
| BR-007 | Maintain order lifecycle status from creation through final outcome. |
| BR-008 | Create/update positions using confirmed execution information. |
| BR-009 | Monitor configured exit conditions for open positions. |
| BR-010 | Calculate and report realised and unrealised P&L. |
| BR-011 | Support historical backtesting using documented strategy configurations. |
| BR-012 | Support paper trading before any live-trading decision. |
| BR-013 | Maintain an audit trail for strategy, risk, order and position events. |
| BR-014 | Reconcile internal order/position records against broker records. |
| BR-015 | Provide operational, trading and performance reports to authorised users. |

# 11. Business Capability Requirements

| Capability | Business Outcome |
| --- | --- |
| Market Data Management | Reliable data is available for strategy decisions. |
| Strategy Management | Trading rules are consistently evaluated. |
| Signal Management | Qualified trading opportunities are clearly identified. |
| Risk Management | Unacceptable trades are blocked before execution. |
| Order Management | Orders are controlled and traceable. |
| Position Management | Open exposure and exits are accurately tracked. |
| P&L Management | Trading performance is visible. |
| Backtesting | Strategy behaviour can be evaluated before paper trading. |
| Paper Trading | End-to-end workflow can be validated without unrestricted financial exposure. |
| Reconciliation | Internal and broker records can be compared and exceptions identified. |
| Audit & Reporting | Business and operational decisions are traceable. |

# 12. Initial Strategy Business Requirements

The initial strategy is a rule-based intraday trend-following hypothesis. V1 uses a 5-minute evaluation interval and may use EMA 9, EMA 21, RSI 14, volume and ATR. Exact thresholds are subject to validation.

| Area | Requirement |
| --- | --- |
| Timeframe | Evaluate configured 5-minute market intervals for V1. |
| Indicators | Support EMA 9, EMA 21, RSI 14, volume and ATR. |
| BUY Hypothesis | EMA 9 above EMA 21, RSI above configured threshold, price above EMA 21 and volume confirmation. |
| SELL Hypothesis | EMA 9 below EMA 21, RSI below configured threshold, price below EMA 21 and volume confirmation. |
| Exit | Stop-loss, target, strategy reversal or market cutoff may trigger exit. |
| Configurability | Strategy parameters should be configurable for controlled testing. |

These rules are a project hypothesis, not a profitability claim. Validation must include historical testing, transaction costs, slippage and out-of-sample analysis.

# 13. Business Rules

| Rule ID | Business Rule |
| --- | --- |
| BRULE-001 | Market data must pass freshness/completeness checks before signal generation. |
| BRULE-002 | A BUY signal requires all configured BUY conditions to be true. |
| BRULE-003 | A SELL signal requires all configured SELL conditions to be true. |
| BRULE-004 | A signal failing any mandatory risk rule must not create an executable order. |
| BRULE-005 | Maximum daily loss must prevent new entries after the configured threshold is reached. |
| BRULE-006 | Maximum position/quantity limits must be checked before order submission. |
| BRULE-007 | Duplicate actionable signals must not create duplicate orders. |
| BRULE-008 | New positions must have an approved exit/risk configuration. |
| BRULE-009 | New entries must be blocked after the configured trading cutoff. |
| BRULE-010 | Order status must be updated from broker responses. |
| BRULE-011 | Positions must be updated only from confirmed execution information. |
| BRULE-012 | Material signal, risk and order events must be timestamped and auditable. |

# 14. Business Data Requirements

| Data Domain | Required Business Information |
| --- | --- |
| Market Data | Timestamp, symbol, OHLCV, data status. |
| Indicators | Indicator name, period, calculated value, calculation timestamp. |
| Signal | Signal ID, symbol, timestamp, type, strategy version, entry reference, status. |
| Risk Decision | Signal ID, rule evaluated, result, reason, timestamp. |
| Order | Order ID, signal ID, symbol, side, quantity, order type, price, status, timestamps. |
| Execution | Execution ID, order ID, executed quantity, execution price, execution timestamp. |
| Position | Position ID, symbol, quantity, average price, entry/exit time, status. |
| Trade / P&L | Trade ID, entry, exit, quantity, gross P&L, costs, net P&L, exit reason. |
| Audit | Event type, entity ID, actor, timestamp, previous/new state. |
| Reconciliation | Internal value, broker value, variance, status, investigation details. |

# 15. Reporting Requirements

Daily trading summary.

Open positions and exposure.

Realised and unrealised P&L.

Trade-level history.

Win/loss statistics.

Profit factor and drawdown.

Strategy-level performance.

Rejected signals and orders.

Broker/API exceptions.

Reconciliation exceptions.

Audit event history.

# 16. Exception / Business Failure Requirements

| Scenario | Expected Business Outcome |
| --- | --- |
| Market data unavailable | Do not generate new signals; record exception. |
| Stale market data | Block signal generation until data is valid. |
| Risk validation failure | Reject signal/order and record reason. |
| Duplicate signal | Prevent duplicate order and record decision. |
| Broker rejection | Update order status and create operational exception. |
| Broker timeout | Do not blindly create another order; reconcile order state. |
| Insufficient funds/margin | Reject order and record reason. |
| Position mismatch | Create reconciliation exception and alert operations. |
| System failure | Fail safely and preserve recoverable audit/order state. |

# 17. Non-Functional Business Expectations

| Area | Business Expectation |
| --- | --- |
| Security | API secrets and credentials must be protected. |
| Auditability | Material trading events must be timestamped and traceable. |
| Reliability | Integration failures must fail safely and produce actionable exceptions. |
| Performance | Signal evaluation must complete within the configured decision window. |
| Maintainability | Strategy and risk parameters should be configurable. |
| Availability | Operations should identify service health and failures. |
| Scalability | Design should allow additional strategies/instruments later. |

# 18. Assumptions

A suitable market-data source is available.

The broker provides a supported API and paper-trading capability.

Historical data is available for the selected backtest period.

Strategy and risk parameters can be configured.

V1 uses a single primary instrument.

Paper trading is completed before live-trading consideration.

# 19. Dependencies

Market-data provider availability and quality.

Broker API documentation, authentication and availability.

Historical market-data availability.

Database and application infrastructure.

Approved strategy parameters.

Risk configuration.

Paper-trading environment.

# 20. Constraints

V1 is limited to NIFTY and the defined intraday workflow.

Market data can contain latency or quality issues.

Backtesting does not guarantee future performance.

Simulation may differ from actual execution due to slippage and market conditions.

Live trading is not part of the initial business objective.

# 21. Business Risk Register

| Risk | Impact | Business Mitigation |
| --- | --- | --- |
| Strategy overfitting | High | Use validation/out-of-sample datasets and controlled parameter changes. |
| Poor market-data quality | High | Freshness/completeness validation and safe blocking. |
| Broker/API outage | High | Exception handling, controlled retry and reconciliation. |
| Incorrect position sizing | High | Mandatory pre-order risk validation. |
| Duplicate order | High | Idempotency and unique signal/order rules. |
| Position mismatch | High | Broker reconciliation and exception workflow. |
| Unexpected strategy behaviour | High | Backtesting, paper trading and conservative controls. |

# 22. Business Success Metrics

| Metric | Success Definition |
| --- | --- |
| Requirement Traceability | All approved business requirements trace to functional requirements and UAT. |
| Risk Control Compliance | No approved test scenario permits an order to bypass mandatory risk validation. |
| Order Traceability | Each test order can be traced from signal through execution outcome. |
| Position Accuracy | Tested positions reconcile with simulated/broker records. |
| Backtest Reproducibility | Same dataset/configuration produces reproducible results. |
| UAT Completion | All critical UAT scenarios pass or have approved defects. |
| Operational Visibility | Key failures and reconciliation exceptions are visible to operations. |

# 23. Acceptance Criteria for the BRD

All requirements are reviewed for clarity, completeness and testability.

Each critical business requirement has measurable acceptance criteria.

Strategy and risk rules are documented and version controlled.

Exception scenarios are explicitly covered.

Business, risk and technical stakeholders agree on the baseline before development begins.

# 24. Requirements Traceability Approach

Each approved business requirement will map to one or more FRD requirements, user stories, acceptance criteria and UAT test cases.

BRD Requirement → FRD Requirement → User Story → Acceptance Criteria → Test Case → UAT Result

# 25. BRD-to-FRD Requirement Groups

| Requirement Group | FRD Module |
| --- | --- |
| Market Data | Market Data Management |
| Strategy | Strategy / Indicator Engine |
| Signal | Signal Management |
| Risk | Risk Management |
| Order | Order Management |
| Execution | Broker Integration |
| Position | Position Management |
| P&L | P&L / Reporting |
| Backtesting | Backtesting Engine |
| Audit | Audit & Logging |
| Reconciliation | Reconciliation Module |
| Dashboard | Reporting & Dashboard |

# 26. Change Management

After BRD approval, changes to strategy conditions, risk thresholds, scope, instrument, integration or critical business behaviour will be assessed for impact on requirements, design, development, testing and release. Approved changes will be versioned and reflected in the RTM.

# 27. Approval / Sign-off

| Role | Approval Responsibility | Status |
| --- | --- | --- |
| Business Owner / Trader | Approve objectives, scope and trading requirements. | Pending |
| Risk Owner | Approve risk-control requirements. | Pending |
| Business Analyst | Confirm BRD completeness and traceability. | Pending |
| Technical Lead / Developer | Confirm feasibility and technical dependencies. | Pending |
| QA / Test Lead | Confirm requirements are testable. | Pending |

# 28. Document Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 09-Aug-2026 | Business Analyst | Initial BRD created from Project Charter v1.0. |