PROJECT CHARTER

Algorithmic Trading & Automated Order Management System

Capital Markets | Intraday Equity Trading | Business Analyst-led Project

| Document Attribute | Value |
| --- | --- |
| Document ID | ATOMS-PC-001 |
| Version | 1.0 |
| Document Status | Draft for Business Approval |
| Prepared By | Business Analyst |
| Project Type | Algorithmic Trading / Trading Automation |
| Business Domain | Capital Markets / Equity Trading |
| Target Market | NSE – NIFTY (V1) |
| Trading Style | Intraday |
| Primary Users | Trader / Trading Operations / Risk User |
| Planned Delivery Model | Agile |
| Priority | High |

# 1. Executive Summary

The Algorithmic Trading & Automated Order Management System (ATOMS) is a proposed trading automation platform for intraday equity trading. The system will consume validated market data, evaluate predefined trading strategy rules, generate BUY/SELL signals, apply risk controls, manage order submission and lifecycle through a broker API, track positions and P&L, and provide operational and performance reporting.

The project is intentionally designed as a controlled V1. The primary objective is not to guarantee profitability, but to establish a repeatable, auditable and testable trading workflow in which strategy decisions, risk decisions, orders, executions and positions can be traced end-to-end.

# 2. Business Problem / Opportunity

Intraday trading performed manually requires continuous monitoring of market conditions and repeated execution of the same decision rules. This creates operational risks such as delayed decision-making, inconsistent application of strategy rules, incorrect quantity calculations, missed exits, duplicate orders and limited auditability.

The opportunity is to standardize the trading decision and execution workflow through configurable rules and automated controls while retaining clear human oversight during the initial paper-trading phase.

# 3. Business Objectives

Standardize the evaluation of predefined intraday trading conditions.

Generate consistent trading signals from validated market data.

Apply risk validation before any order is created or submitted.

Automate order, execution and position lifecycle tracking.

Provide historical backtesting to evaluate strategy behaviour before paper trading.

Provide transparent trade, P&L, performance and exception reporting.

Maintain an auditable record of strategy, risk and order decisions.

Establish a controlled foundation that can later support additional instruments or strategies.

# 4. Project Vision

Create a controlled algorithmic trading workflow in which market information is converted into a strategy signal, the signal is independently validated against risk rules, and only approved signals proceed through order management and execution monitoring.

Market Data → Strategy Evaluation → Signal → Risk Validation → Order Management → Execution → Position → P&L

# 5. High-Level Solution

| Component | Purpose |
| --- | --- |
| Market Data Service | Acquire and validate OHLCV market data. |
| Indicator Engine | Calculate configured technical indicators. |
| Strategy Engine | Evaluate trading rules against current market conditions. |
| Signal Manager | Create, store and manage BUY/SELL signals. |
| Risk Engine | Validate exposure, daily loss, quantity, trading window and other controls. |
| Order Manager | Create, submit and track order lifecycle. |
| Broker API Integration | Exchange orders with the selected broker. |
| Position Manager | Track open/closed positions and execution state. |
| P&L Engine | Calculate realised and unrealised performance. |
| Dashboard & Reporting | Present trades, P&L, performance and exceptions. |
| Audit & Reconciliation | Maintain traceability and compare internal records with broker records. |

# 6. Project Scope

## 6.1 In Scope

NIFTY intraday trading workflow for V1.

Market-data ingestion and validation.

Technical indicator calculation.

Rule-based trading signal generation.

Configurable entry and exit conditions.

Risk validation and position-sizing requirements.

Order creation and broker API integration requirements.

Order and position lifecycle management.

Historical backtesting.

Paper trading.

P&L and performance reporting.

Exception handling, audit logging and reconciliation.

Business Analysis, functional specifications, UAT and traceability.

## 6.2 Out of Scope – V1

High-frequency trading (HFT).

Machine-learning or AI-based signal generation.

Multi-exchange trading.

Complex portfolio optimization.

Unsupervised autonomous production trading.

Guaranteeing or representing a target financial return.

Direct deployment with unrestricted real-money trading.

# 7. Stakeholders

| Stakeholder | Interest / Responsibility | Influence |
| --- | --- | --- |
| Trader / Business User | Defines strategy expectations, reviews signals and trading workflow. | High |
| Business Analyst | Owns requirements, process analysis, documentation, UAT and traceability. | High |
| Developer | Implements application, strategy, risk, database and integration components. | High |
| QA / Tester | Validates functional, integration, negative and regression scenarios. | Medium |
| Risk User | Defines and reviews risk-control requirements. | High |
| Trading Operations | Monitors orders, positions, exceptions and reconciliation. | Medium |
| Broker / API Provider | Provides market/order integration interface. | High |
| System Administrator | Supports configuration, monitoring and operational availability. | Medium |

# 8. High-Level Business Requirements

| ID | High-Level Business Requirement |
| --- | --- |
| BR-001 | The system shall ingest and validate market data required by the configured trading strategy. |
| BR-002 | The system shall evaluate predefined strategy conditions at the configured timeframe. |
| BR-003 | The system shall generate a trading signal only when all mandatory strategy conditions are satisfied. |
| BR-004 | Every actionable signal shall pass configured risk validations before an order can be created. |
| BR-005 | The system shall prevent duplicate or conflicting orders for the same trading condition. |
| BR-006 | The system shall manage the lifecycle of orders from creation through execution, rejection, cancellation or exception. |
| BR-007 | The system shall maintain current positions based on confirmed executions. |
| BR-008 | The system shall calculate and report realised and unrealised P&L. |
| BR-009 | The system shall support historical backtesting using defined strategy and risk assumptions. |
| BR-010 | The system shall maintain an auditable history of signals, risk decisions, orders, executions and position changes. |
| BR-011 | The system shall support reconciliation between internal trading records and broker/execution records. |
| BR-012 | The system shall provide operational and performance reporting for authorised users. |

# 9. Initial Strategy Concept

The V1 strategy will use a rule-based intraday trend-following hypothesis. The initial configuration may use EMA 9, EMA 21, RSI 14, volume and ATR. Exact thresholds will be finalized during requirements and strategy-validation activities.

| Signal | Illustrative Conditions |
| --- | --- |
| BUY | EMA 9 > EMA 21; RSI > 55; price above EMA 21; volume above configured average. |
| SELL | EMA 9 < EMA 21; RSI < 45; price below EMA 21; volume above configured average. |
| EXIT | Configured stop-loss, target, strategy reversal or trading-window rule is triggered. |

Important: these conditions are a project hypothesis and not a claim of profitability. They must be validated through backtesting, transaction-cost modelling, slippage assumptions and out-of-sample testing.

# 10. High-Level Process

Receive market data.

Validate data freshness and completeness.

Calculate configured indicators.

Evaluate strategy conditions.

Generate BUY/SELL signal when conditions are satisfied.

Validate signal against risk rules.

Calculate permitted position size.

Create and submit order through the broker interface.

Track order execution status.

Create/update position only from confirmed execution.

Monitor exit conditions.

Close position and calculate P&L.

Record trade, audit events and reconciliation status.

# 11. Success Criteria

100% of approved requirements are traceable to functional requirements and test scenarios.

No order can bypass mandatory risk validation.

Duplicate order scenarios are prevented or safely handled.

Order and position states remain traceable from signal to execution.

Backtesting produces reproducible results using a documented dataset and configuration.

UAT covers positive, negative and exception scenarios.

Internal order/position records can be reconciled with broker records.

Paper trading can be conducted without unrestricted real-money execution.

# 12. Key Deliverables

| Category | Deliverables |
| --- | --- |
| Business Analysis | Project Charter, BRD, FRD, SRS, Business Rules Catalogue, User Stories, Acceptance Criteria |
| Process Analysis | AS-IS, TO-BE, process flows, decision flows, exception flows |
| Data & Integration | Data Dictionary, ERD, API Requirements, field mappings |
| Testing | UAT scenarios, test cases, RTM, defect log |
| Technical | Strategy Engine, Risk Engine, Backtesting, API, Database, Dashboard, Reconciliation |
| Operations | Audit logs, monitoring requirements, reconciliation workflow, runbook |

# 13. Assumptions

Required market data is available from a permitted data source.

The broker provides an API suitable for paper trading and/or controlled integration.

Trading rules and risk parameters are configurable.

The V1 system will use a single primary instrument and timeframe.

Historical data is sufficiently complete for the selected backtesting period.

Paper trading will be used for validation before any live deployment decision.

# 14. Dependencies

Market-data provider/API availability.

Broker API documentation and authentication.

Historical market-data availability.

Database and application infrastructure.

Strategy parameters approved for testing.

Risk parameters and trading-window configuration.

Testing environment and paper-trading account.

# 15. Constraints

V1 is intentionally limited in instrument and strategy scope.

Market data may have latency, gaps or quality issues.

Broker API availability may affect execution.

Backtesting cannot guarantee future performance.

Slippage, transaction costs and execution conditions can differ between simulation and actual trading.

Live trading introduces financial and operational risk and is outside the initial project objective.

# 16. Initial Risk Register

| Risk ID | Risk | Impact | Initial Mitigation |
| --- | --- | --- | --- |
| R-001 | Overfitting strategy parameters to historical data | High | Use validation and out-of-sample datasets; limit optimization. |
| R-002 | Market-data quality or latency issue | High | Data validation, freshness checks and fail-safe behaviour. |
| R-003 | Broker API failure or timeout | High | Timeout handling, retry policy and reconciliation. |
| R-004 | Duplicate order generation | High | Idempotency and signal/order uniqueness rules. |
| R-005 | Incorrect position sizing | High | Pre-order risk validation and independent calculation checks. |
| R-006 | Mismatch between internal and broker position | High | Scheduled and event-based reconciliation. |
| R-007 | Unexpected strategy behaviour in live market | High | Backtesting, paper trading and conservative controls. |
| R-008 | Uncontrolled live execution | High | Paper trading first; explicit live-trading gate and limits. |

# 17. High-Level Non-Functional Expectations

Reliability: failed integrations should fail safely and create an auditable exception.

Performance: signal evaluation should complete within the configured decision window.

Security: credentials and API secrets must not be stored in source code.

Auditability: material trading decisions must have timestamped records.

Maintainability: strategy and risk parameters should be configurable rather than hard-coded where practical.

Scalability: architecture should allow additional strategies/instruments in later versions.

Availability: critical services should expose health/error status to operations.

# 18. Governance & Approval

This Project Charter establishes the project direction and boundaries. Detailed requirements will be elaborated in the BRD and FRD. Any material change to scope, trading strategy, risk controls or integration approach should be documented through the project's change-management process.

| Approval Role | Approval Responsibility | Status |
| --- | --- | --- |
| Business Owner / Trader | Approve business objective, scope and trading workflow. | Pending |
| Risk Owner | Approve risk-control requirements. | Pending |
| Business Analyst | Confirm requirements baseline and traceability. | Pending |
| Technical Lead / Developer | Confirm technical feasibility and architecture assumptions. | Pending |

# 19. High-Level Milestones

| Milestone | Output |
| --- | --- |
| M1 – Charter Approval | Approved Project Charter |
| M2 – Requirements Baseline | BRD / Business Requirements |
| M3 – Functional Design | FRD, process flows, user stories, acceptance criteria |
| M4 – Technical Design | Architecture, ERD, data dictionary, API requirements |
| M5 – Strategy Prototype | Initial strategy engine and backtesting |
| M6 – Risk & Order Modules | Risk validation and order lifecycle |
| M7 – Integration | Broker/paper-trading integration |
| M8 – UAT | Executed UAT and defect closure |
| M9 – Readiness | Audit, reconciliation, dashboard and documentation |

# 20. Definition of Done for Project Charter

Business problem and objectives are clearly documented.

Scope and out-of-scope boundaries are agreed.

Stakeholders and responsibilities are identified.

High-level business requirements are documented.

Initial solution and process are understood.

Assumptions, dependencies, constraints and risks are captured.

Success criteria and high-level milestones are defined.

Business and technical approval responsibilities are identified.

# Document Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 08-Aug-2026 | Business Analyst | Initial Project Charter created. |